U-Design

## 

## Mubasher Ahmad 2016-CS-312 Daim Jamil 2016-CS-321

## Nausherwan Fawad 2016-CS-310 Abdul Rehman 2016-CS-305

SPRINT PLAN 1

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resources | Planned | Actual |
| Admin can log in. | 1 Hour | Nausherwan  Daim | April 19,2018 |  |
| Designer can log in. | 1 Hour | Abdul Rehman  Mubasher | April 19,2018 |  |

SPRINT PLAN 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resources | Planned | Actual |
| Add Shoe | 2 Hour | Mubasher | April 21,2018 |  |
| Check orders and designer’s design | 2 Hour | Daim | April 21,2018 |  |
| Implement brand. | 2 Hour | Nausherwan | April 22 ,2018 |  |
| Add complaints. | 2 Hour | Abdul Rehman | April 25,2018 |  |

SPRINT PLAN 3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resources | Planned | Actual |
| Designer can upload and send its design from its desktop. | 1 Hour | Daim | April 29,2018 |  |
| Admin can see details of order and shoe. | 4 Hour | Abdul Rehman | April 31,2018 |  |
| User can add complaint and Admin can see all complaints. | 3 Hour | Daim | May 1, 2018 |  |
| User can send its order. | 1 Hour | Mubasher | May 1, 2018 |  |

SPRINT PLAN 4

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resources | Planned | Actual |
| User info can be verified. | 4 Hour | Nausherwan | May 7,2018 |  |
| Admin can add designer’s upload in pre customized list. | 1 Hour | Mubasher | May 7,2018 |  |
| Admin can see and verify all orders. | 3 Hour | Nausherwan | May 8, 2018 |  |
| Test cases for login. | 30 Mins | Mubasher | May 9,2018 |  |
| Test cases for Add Complaints. | 1 Hour | Abdul Rehman | May 9,2018 |  |
| Test cases for Send Order and Place Order. | 1 Hour | Daim Jamil | May 9,2018 |  |
| Test cases for Place Order and Designer’s designs. | 1 Hour | Nausherwan | May 9,2018 |  |